## Slide 1
Analysis & Design Implementation & Automation Reporting
Software QA Exercise

## Slide 2
Roadmap
Software Testing, Verification and Validation
Analysis and design of critical use cases
Start automation project
Produce backlog
Finish the test automation’s use cases
Refactor
Sprint 1
Sprint 2
Sprint 3
31/05– 04/06
17/28 – 28/05
May
03/05 – 14/05
June
Documentation and handover

## Slide 3
1. Sprint 1 Review

## Slide 4
Issue ID | Title | Assignee | Status | Points | Priority
QAEX-TA-001 | Successful Registration | Gislaine Menezes | Done | 10 | 1
QAEX-TA-004 | Unsuccessful Registration due to invalid email | Gislaine Menezes | Done | 10 | 1
1. Sprint 1 Review | 03/05 -> 14/05
Software Testing, Verification and Validation
Sprint 1 Points : 20
Sprint Velocity : 20

## Slide 5
2. Sprint 1 Retrospective

## Slide 6
3. Sprint 1 Retrospective
Good
All tasks completed sucessfully.
Promptly support from the team.
Bad
Time management when learning the tool’s features.
Improve
Proficiency with the automation tool.
Good learning experience.
Other project references to learn from and compare.

## Slide 7
3. Sprint 2 Plan

## Slide 8
Issue ID | Title | Assignee | Status | Points | Priority
QAEX-TA-002 | Successful Registration with three hobbies and three subjects |  | TODO | 2 | 2
QAEX-TA-003 | Successful Registration without not mandatory fields |  | TODO | 2 | 2
QAEX-TA-005 | Unsuccessful Registration due to invalid Date of Birth |  | TODO | 2 | 1
QAEX-TA-006 | Add Remove Files method to the automation project |  | TODO | 2 | 4
QAEX-TA-007 | Automation project Refactor |  | TODO | 8 | 3
QAEX-TA-008 | Optimize date picker value selection |  | TODO | 3 | 2
QAEX-TA-009 | Add video recording to the test automation execution |  | TODO | 4 | 3
3. Backlog
Software Testing, Verification and Validation

## Slide 9
3. Sprint 2 Plan | 17/05 -> 28/05
Issue ID | Title | Assignee | Status | Points | Priority
QAEX-TA-002 | Successful Registration with three hobbies and three subjects | Gislaine Menezes | DONE | 3 | 2
QAEX-TA-003 | Successful Registration without not mandatory fields | Gislaine Menezes | DONE | 3 | 2
QAEX-TA-005 | Unsuccessful Registration due to invalid Date of Birth | Gislaine Menezes | DONE | 3 | 1
QAEX-TA-006 | Add Remove Files method to the automation project | Gislaine Menezes | DONE | 2 | 4
QAEX-TA-008 | Optimize date picker value selection | Gislaine Menezes | DONE | 3 | 2
QAEX-TA-009 | Add video recording to the test automation execution | Gislaine Menezes | DONE | 4 | 3
Sprint 2 Points : 18
Sprint Velocity: 19

## Slide 10
4. Sprint 2 Retrospective

## Slide 11
4. Sprint 2 Retrospective
Good
Correct estimations.
Bad
Improve

## Slide 12
5. Sprint 3 Plan

## Slide 13
Issue ID | Title | Assignee | Status | Points | Priority
QAEX-TA-007 | Automation project Refactor |  | TODO | 8 | 3
5. Backlog
Software Testing, Verification and Validation

## Slide 14
Issue ID | Title | Assignee | Status | Points | Priority
QAEX-TA-007 | Automation project Refactor: DRY Clean up Documentation | GISLAINE MENEZES | TODO | 8 | 3
QAEX-TA-010 | Documentation: Automation project README Automation project on source control | GISLAINE MENEZES | TODO | 2 | 1
5. Sprint 3 Plan | 31/05 -> 04/06
Software Testing, Verification and Validation